## Slide 1: London Weather Prediction using Machine Learning Algorithm
Team 9
Renteng Huang - huang.re@husky.neu.edu
ShuangShuang Xu - xu.shua@husky.neu.edu
Balaji Mudaliyar - Mudaliyar.b@husky.neu.edu

## Slide 2: Use cases
Model input
Date, Temperature, Humidity, Dewpoint, Pressure, Wind
Model Output
Weather prediction (Sunny, Cloudy, Rainy, Foggy, Clear)

## Slide 3: Methodology
The application gains date from input view
The application filters the same day and the following data in the past several years
The application analyzes the possible weather condition
The application shows the conclusion on the view and automatically generates the prediction trend chart
Data
Cleaning and Aggregating
Fitting/Training the data to the model
Make predictions based on the fitted model
Save predictions and test accuracy of the model
Training
Dataset
Predictions

## Slide 4: Data source
Kaggle (https://www.kaggle.com/jeanmidev/smart-meters-in-london/data)
21000 record dataset containing hourly weather information of London city.

## Slide 5: Milestones/sprints
Step 1: Design basic function of the application and allocate each member’s work(one week)
Step 2: Spark self-learning ; Machine Learning Algorithm Study (10 days to 2 weeks)
Step 3:Implementation (2 ~3 weeks)
Step 4:Testing (1 week)
Step 5:Integration and conclusion (1 week)

## Slide 6: Programming in Scala and code repository
Most part of the project will be programmed in Scala including
  Cleaning
  Splitting(Training& Testing)
  Fitting/Training Data to Model
  Predictions
  Accuracy Calculation
Code repository : GitHub
https://github.com/Seraphimmmm/csye7200-spring2018-group9

## Slide 7: Acceptance criteria
The accuracy of the model predicting weather will be more than 90 percent.
Deviation between the predicted atmosphere pressure and real atmospheric pressure should be within 0.1 Pa

## Slide 8: Goals of the project
To predict the weather condition of London city.
To develop Apache - Spark Scala code to parse, clean, model the data.
To use Apache - Spark Scala Mlib(Machine Learning Library) to predict the weather.

## Slide 9: End
Thank you !!!